Project Plan: Unified Value Articulation Templates

Goal:

- Unify the templates used across modules for articulating value to customers.

- Create a go to slide template for overview of value achieved with JAGGAER.

- Roll-out and enable CSMs to articulate value slides.

Method:

- Collect existing templates from CSMs and Advisors.

- Assess content

- Develop final versions tailored by module and industry.

Project Milestones and Tasks

| Milestone | Task | Owner | Status |
| --- | --- | --- | --- |
| Template Collection: review what exists today | All team members upload current templates to shared folder. | All Contributors | Completed |
| Review all metrics that are listed, compile a list | Connect with team members to collect missing files and review slides. | Luka Cvetinovic & Will Hughes | Completed |
| Industry assessment | Evaluate metrics and industry-specific content. | Will Hughes | Assigned |
| Template Revamp | Create industry-specific templates for upstream/downstream. | Yaara Shvadron | Not Started |
| Overview Slide Proposal | Develop 2 options for value discussion overview slide. | Project Team | Not Started |
| Team Rollout | Distribute final templates to Advisory and CSM teams. | Yaara Shvadron | Not Started |

Link to folder: Value Articulation

Link to new templates: